Bathroom

Quotation for:

Mr. & Mrs. John Doe

123 Main Street

Cheshire, CT 06410

(203) 123-4567

July 1, 2012

The following quote, QT074112 is for remodeling your Hallway Bathroom at your home:

- Notes

- Unless otherwise specified all material and labor is supplied by the contractor

- I believe that this quote covers all the areas of work that you would like to have remodeled, but if anything is missing or not required that already is in this quote please bring it to my attention.  Specifications in this quote can be changed per your request and the cost difference for the material & labor adjusted accordingly prior to the signing of the contract.

- Any additional work that is not part of this quote can be added by the homeowner during the remodeling work and will be quoted at that time.  The additional cost will be added to the original quote cost.  A task could also be removed and will not be billed to you.

- The following is a detail quote for your remodeling project, even with the review with you at your home prior to this quote being written some unforeseen issues may arise.  An example, a separate detail overlooked, something hidden in a wall etc. and will be reviewed with you.  The additional work scope will be quoted at that time with the extra labor hours and material costs added to this quote.

- Contractor to dispose of all his debris during the remodeling work, a 12 yard dumpster will be placed in your driveway, the wheels will be on ¾” plywood

- Will cover the doorway with plastic to help keep the dust under control and tarp the floors outside of the work area during the remodeling work

- Pick up material, order deliverables, coordinate with customer and vendors as required

- Tear down

- Remove the toilet, vanity base, counter top, tub/shower unit, tile floor and the top layer of floor that it is attached to down to the lower main house sub floor

- Remove all of the floor baseboard trim, doorway casement trim, this is the trim around the door frame that rests on the sheet rock, the doorway frame and doors to stay as is, the window and trim to also stay as is

- Remove the sheet rock from the ceiling and walls

- Plumbing

- Install a new five foot long Americast white tub, supplied by the homeowner

- Will install a chrome finish drain into the existing drain system for the tub, will replace the trap in the floor

- Plumb in a new shower on/off valve & shower head, chrome finish, supplied by the homeowner

- The current location for the hot & cold copper supply lines and trap location for the sink vanity will stay as is, this will work as long as the new vanity has doors and draws in the same place as the existing base, if you get a vanity that has any draws in it the current plumbing location area the plumbing could be arranged around the door(s) and draw(s) of the new vanity so they do not interfere with them, will quote the additional cost for doing this per your request if you change the vanity style, will replace the two under sink on/off valves, supply hoses and plastic trap parts

- Install a new 48” long vanity, a filler trim piece of cabinet material will be needed on the right vertical side of the cabinet to fill in the side gap at the wall, have a template made for a granite counter top, have the granite counter top with a back splash installed by that manufacture, contractor to install the under mount sink, faucet with pop up drain, homeowner to supply all of these items, contractor to coordinate the template for the granite counter top with the vendor, Viking Kitchen Cabinets, www.vikingkitchens.com is a good place to look, they have a large area with granite remnants to choose from, contact person, Ron Ragaini, cell (203) 859-2550, it is a wholesaler so please say that you are working with me

- Install a new elongated toilet and seat, will use new bolts, wax ring & supply hose, toilet supplied by the homeowner

- Electrical

- All current lights, electrical switches and outlet locations to stay as they are except for the following

- Will install a new the ceiling vent unit outside of the shower area, will check first to verify that you have enough amps to run the unit with the current room wiring, if you do not this task will not be able to be done unless a separate power source is brought up from the electrical panel, could have this quoted for you if it is required, will add a duct in the attic for the unit, use the existing wall electrical switch location for the current ceiling light and make the box larger and add the new switches

- Replace current outlet with new GFI’s, replace all switch & light covers

- Install a new light over the sink area using the existing wiring and switch, light supplied by the

- Replace the light by the sink area and the ceiling light, light supplied by the homeowner

- Walls & ceilings

- Replace the insulation in the outside wall

- Will install sheet rock to the walls and ceiling, the sheet rock will be taped, sanded & readied for paint

- Shower walls

- Install ½” cement board to the three walls 2 x 4 studs, it will be screwed to the studs, the tile will be flat to match the existing wall studs and as plumb as the existing wall studs currently are

- Will work with you laying out the pattern for the wall tile to see how much field tile (up to the ceiling) and bull nose tile will be required, this quote covers installing regular tile in basic pattern and the tile being at least 4” square, mosaic tile, glass inlays etc. will cost more to install and can be quoted at your request, tile supplied by the homeowner, we also offer the service of meeting with you at a tile store to review different tile selections with you and to come up with a tile pattern that you like, we work with Tile America and get a discount

- Install a built in stainless steel enclosure for holding shampoo bottles, this box will be tiled in place

- Grout the 1/8” grout lines, caulk the tile into the surrounding surfaces as required and seal the grout

- Flooring

- Install ½” cement board to the base sub floor, it will be cemented and screwed down, the tile will be flat to match the existing floor and as level as the existing floor currently is

- Will work with you laying out the pattern for the floor tile to see how much tile will be required, this quote covers installing regular tile in basic pattern or on a 45 degree angle (this pattern requires more tile then the standard square pattern) and the tile being 10” and up to 16” square, mosaic tile, glass inlays etc. will cost more to install and can be quoted at your request, tile supplied by the homeowner, we also offer the service of meeting with you at a tile store to review different tile selections with you and to come up with a tile pattern that you like, we work with Tile America and get a discount on all of the tile

- Grout the 1/8” grout lines, caulk the tile into the surrounding surfaces as required and seal the grout

- Trim & accessories

- Install floor baseboard trim and doorway casement trim

- Replace the ceiling mounted heat cover

- Install a mirror, the mirror will stay and a frame will be put around it, toilet paper holder, towel racks, shower door, all supplied by the homeowner

- Painting

- Caulk the new baseboard trim into the sheet rock by the shower and fill all nail holes & sand

- Bathroom painting - apply one coat of primer to the walls, ceiling and trim, paint the ceiling with a flat white ceiling paint, apply a semi gloss paint to the door casement trim, baseboard trim, door frame, door and window trim, apply two coats of an eggshell paint to the walls, all paint by the Benjamin Moore Company

- Customer supplied items

- The following is a list of the items that throughout this quote are called out as “supplied by the homeowner”

| Item # | Description | Estimated costs (are not included in this quote) |
| --- | --- | --- |
| 1 | Americast tub, plumbing house | $510 |
| 2 | Shower valve & shower head, plumbing house | $385 |
| 3 | Vanity base, Viking Kitchens | $765 |
| 4 | Granite sink top, Viking Kitchens | $640 |
| 5 | Under mount sink, Viking Kitchens | $210 |
| 6 | Faucet with popup drain, plumbing house | $365 |
| 7 | Toilet and seat, plumbing house | $325 |
| 8 | Wall lights by sink and ceiling light, home center | $285 |
| 9 | Shower wall tile, Tile America | $410 |
| 10 | Floor tile, Tile America | $335 |
| 11 | Toilet paper holder, towel racks, home center | $170 |
| 12 | Shower door, plumbing house | $445 |
|  | Total | $4,845 |

ACCEPTANCE OF PROPOSAL

We hereby propose to furnish labor and materials – complete in accordance with the above specifications, for the sum of $9,650 - $11,770, this excludes the “Homeowner supplied material” estimated costs on the previous page, if that estimated cost, ($4,845) was applied to this quote the estimated range would become $14,495 - $16,615, mid range of $15,555

Our goal is to have the cost come in at the mid range for our labor, $8,910 and the contractor supplied material, $1,800 but we give a range so the cost could be lower than the mid range and the cost could also come in at the upper end of the estimate.  Our upper end for the contractor labor and material is a not to exceed cost as long as the work scope is not modified by the homeowner from the original quote.  The customer supplied material is an estimate for the items you supply, this cost is under your control based on what you choose.

A$200 deposit is due upon signing the contract.  Material that is required to be ordered before the projects starts needs to be paid for in advance, homeowner can pay directly to the vendors.  Material will be billed by the receipts submitted at the end of each week of work; there is no mark up on the material.  The estimated contractor supplied material range is $1,720 - $1,880.  The estimated labor range is $7,930 - $9,890, employee labor rate are $45 - $55 per hour.  The weekly total hours will be submitted at the end of each week with a description of the work that was completed along with the material receipts, payment is due then or by the following Monday.  If the job is finished in a given work week the payment is due upon the job completion.

All material is guaranteed to be as specified.  All work to be completed in a workmanlike manner according to standard practices.  Any alteration or deviation from above specifications involving a cost change will be excluded only upon written orders, and will become a cost credit or deletion to the above quote.  Adding additional work to the above specification may not be completed in order with the outlined work and is subject to be scheduled at the contractor and homeowner’s discretion.  All agreements are contingent upon weather, accidents, or delays beyond our control.

### Authorized Signature,       Stuart J. Glatt, 7/1/12

This quote, #QT074112 is subject to acceptance, signed by the homeowner and returned to the contractor within seven (7) calendar days from the above date and is void thereafter at the option of the undersigned.  Work start to be scheduled.

The above prices, specifications and conditions are hereby accepted.  You are authorized to do the work as specified. Payment will be made as outlined above.

ACCEPTED:

Signature/date